Track: Virtual Data Science with R Apprentice

Task: Week 1 – Project Planning and Strategy Development

Domain: Agricultural Commodity Market Dynamics & Price Stabilization

Estimated Effort: 30–35 Hours

1. Project Objective & Strategic Vision

Agricultural markets across regional Indian APMC Mandis experience severe seasonal price crashes, post-harvest supply gluts, and high intra-day volatility. The objective of this project is to build an end-to-end data analytics pipeline in R that models price elasticity, quantifies supply-side shocks using empirical daily transaction feeds from Agmarknet, and delivers short-term predictive intelligence to mitigate distress selling by producers.

2. Empirical Research Background & Baseline Literature

Wholesale agricultural trade in developing markets is governed by the Cobweb Phenomenon and extreme short-run price inelasticity. Empirical studies indicate that a 10% unexpected surge in localized perishable arrivals often leads to a disproportionate 20% to 35% drop in wholesale modal prices due to inadequate cold-chain buffers. By leveraging open data APIs from data.gov.in (covering commodities such as Wheat, Mustard, Paddy, and Potato), this project models threshold-based market regimes.

3. Phased Lifecycle & Work Breakdown (35-Hour Roadmap)

- Phase 1: Architecture & API Ingestion Strategy (Hours 1–7): Define data dictionary across 8 key APMC features; set up reproducible R Studio project environments (renv).

- Phase 2: Data Cleansing & Missingness Audit (Hours 8–15): Program localized conditional median imputation algorithms and IQR-based anomaly filters.

- Phase 3: Exploratory Statistical Modeling (Hours 16–23): Fit non-linear GAM spline curves, compute Spearman rank correlation coefficients, and isolate peak-harvest supply gluts.

- Phase 4: Predictive Model Architecture (Hours 24–30): Train and benchmark Logistic Regression (GLM) vs. Random Forest classifiers using expanding-window time splits.

- Phase 5: Synthesis & Executive Reporting (Hours 31–35): Package actionable recommendations and technical documentation.

4. Assigned Functional Roles

- Data Architect / Engineer: Manages API extraction, type-casting, and missingness audits in R.

- Quantitative Research Analyst: Formulates econometric elasticity assumptions and evaluates model diagnostic distributions.

- Project Manager: Monitors technical milestones, risk boundaries, and delivery timelines.

5. Risk Management Matrix

| Operational Risk | Severity | Probable Impact | Concrete Mitigation Strategy |
| --- | --- | --- | --- |
| Market Reporting Intermittency | High | Non-trading holidays create discontinuous time-series data. | Apply localized median rolling imputation bounded within ±3 days. |
| Outlier Scale Errors | Medium | Transcription mistakes (e.g., ₹25,000/q instead of ₹2,500/q) warp variances. | Enforce non-parametric IQR bounds (Q1-1.5IQR to Q3+1.5IQR). |
| Future Data Leakage | Critical | Standard k-fold CV leaks temporal autocorrelation. | Enforce chronological walk-forward validation splits (80/20 train-test). |