Track: Virtual Data Science with Python Apprentice

Task: Week 1 – Python Data Science Architecture and Strategy Plan

Domain: Quantitative Agribusiness Analytics & Predictive System Design

Estimated Effort: 30–35 Hours

1. Project Motivation & Scope

This document specifies the technical architecture for an automated data science engine built in Python. Designed to support wholesale commodity trading, the system ingests daily Mandi transactional feeds from Agmarknet and meteorological indicators to address severe post-harvest price depreciation through systematic machine learning forecasts.

2. System Architecture & Component Design

- Data Layer: Automated extraction via REST endpoints, Pandas ingestion, and schema typing enforcement.

- Transformation Engine: Chronological sorting, localized median imputation for unrecorded trading sessions, and logarithmic transformation of arrival volumes.

- Modeling & Evaluation Core: Scikit-Learn pipelines pairing linear baselines with non-linear tree ensembles using walk-forward validation splits.

- Reporting Layer: Metric tracking via Matplotlib, Seaborn, and automated executive summary exports.

3. Timeline & Resource Milestones (35 Hours)

- Hours 01–07: API data profiling, architectural flow diagramming, and dependency specifications.

- Hours 08–15: Data wrangling pipeline design, IQR filtering rules, and unit test formulation.

- Hours 16–25: Feature lag extraction, model baseline definition, and hyperparameter grids.

- Hours 26–30: Threshold calibration, diagnostic ROC-AUC profiling, and business cost modeling.

- Hours 31–35: Technical deliverable packaging and code refactoring.

4. Risk Controls & Fail-Safe Protocols

- Risk: Feature distribution shifts during unseasonal weather anomalies.

Mitigation: Implement a Kolmogorov-Smirnov test to detect feature drift before generating inference.

- Risk: Data leakage in rolling price metrics.

Mitigation: Compute moving averages and price lags strictly on past records with a 1-day temporal offset.